Week 3 Tasks

COS30018 — HNRS Project

Each person is given a requirement — how you meet it is up to you.

| # | Assignee | Week 3 Requirement |
| --- | --- | --- |
| 1 | Trong Quang Image Database & Preprocessing | The image database must contain a diverse set of labelled handwriting samples split into train, validation, and test sets with a documented description. The preprocessing module must support at least 2 binarization techniques, process all images in the database without manual input, and produce comparison outputs showing which method performs better. |
| 2 | Minh Segmentation | The segmentation module must correctly isolate individual digits from a multi-digit handwritten image. It must handle varied handwriting styles and produce clean, consistently sized digit crops ready for the model to consume. |
| 3 | Khac Xi Do CNN Model | The model module must implement and compare at least 2 classification approaches. It must expose a function that accepts a list of digit images and returns a list of predicted digits. Evaluation results (accuracy, confusion matrix) must be documented. |
| 4 | Trí Dũng Phạm GUI | The GUI must display all intermediate preprocessing steps visually, support batch processing of a folder of images, and show a final recognised number from a multi-digit input. Error states must be handled gracefully with clear user messages. |

Your solution must not require another member's code to be finished in order to run.